MUBA HACKS 2026 / GONKA - AI FOR SOCIETY

CrisisRoute AI 3.0

Two-Person Sequential Handoff Guide — Frontend Locked, Gonka Backend Next

Verify → Challenge → Prioritize → Act

This is the teammate-facing source of truth. Read this before using the older 2.0 documents.

Updated 29 August 2026

# 00 / READ THIS FIRST

TL;DR FOR TEAMMATE / 给队友的最短说明 Frontend 3.0 is already built and visually locked. Do NOT redesign it and do NOT rebuild it in React/Next. Your job is to connect the real Gonka backend through the existing adapter and preserve the current incident contract. Start with one vertical slice before implementing everything.

| Status now | Meaning |
| --- | --- |
| Frontend | DONE for handoff: Command Center, Case Intelligence, Evidence, Safety, Action Brief. |
| Demo data | DONE: five Malaysia haze/fire-smoke cases, Mock + Replay support. |
| Data contract | DONE / extend only non-breakingly; repository schema is the source of truth. |
| Gonka live backend | YOUR PHASE: real Analyst, independent Reviewer, consensus, traces, decision/brief routes. |
| Deployment / README / pitch | BOTH after live vertical slice is stable. |

# 01 / WHAT CHANGED FROM THE OLD 2.0 HANDOFF

| Old 2.0 doc says | 3.0 current reality — follow this |
| --- | --- |
| CrisisRoute AI 2.0 | Product branding is CrisisRoute AI; current planning document version is 3.0. |
| React/Next/TypeScript suggested structure | Actual working frontend is vanilla HTML/CSS/JavaScript ES modules + Node server. Do not migrate framework. |
| page.tsx / components/*.tsx / crisisRouteClient.ts | Actual integration boundary is src/services/crisisRouteClient.js; data lives in .js; schema is src/types/incident.schema.json. |
| One main dashboard with inspect tabs | Current UI is five state-driven views: Command Center → Case Intelligence → Evidence → Safety → Action Brief. |
| Load Haze Scenario as main intake | There is now a real Verify a Crisis Report input for text/public URL plus Load Malaysia Haze Demo. |
| A/B/C/D cases | Use CASE 01–CASE 05 exactly. CASE 03 is the default hero case. |
| Mock IDs can resemble real IDs | Mock IDs must visibly say demo-*; Live uses only actual Gonka IDs. |

# 02 / CURRENT CODEBASE — DO NOT GUESS

## Actual stack

Vanilla HTML + CSS + JavaScript ES Modules.

Existing Node server serves the app and can host backend routes.

No React, Next.js, Vite migration is needed or wanted for the hackathon handoff.

The current UI has already passed browser QA for the core demo flow; treat it as presentation-locked unless a backend integration requires a small non-breaking UI change.

## Files you need to know

src/main.js Current app rendering, navigation, selection state and human interactions. src/styles.css Approved visual design. Do not broadly redesign. src/data/hazeScenario.mock.js Current five-case demo snapshot. src/data/replayResponses.js Replay fallback data / recorded-response mode. src/services/crisisRouteClient.js MAIN HANDOFF BOUNDARY. Replace mock/replay paths with real backend calls for Live mode. src/types/incident.schema.json CURRENT DATA CONTRACT SOURCE OF TRUTH.

DO NOT DO THIS Do not create a new frontend, do not hardcode live Gonka results into main.js, and do not call Gonka directly from scattered UI code. Keep API/backend integration centralized.

# 03 / CURRENT PRODUCT FLOW

| View | Already implemented | What your backend must feed |
| --- | --- | --- |
| Command Center | Text/URL input, demo load, queue, three-axis overview, Safety preview. | Analyze result for the current incident list + truthful live status. |
| Case Intelligence | Raw report, metadata, V/U/A, claims, missing fields, risk flags. | Structured extraction and scores. |
| Evidence | Evidence connection network, inspector, Analyst vs Reviewer, consensus. | Evidence records + independent model outputs + traces. |
| Safety | Decision path, gates, disabled/available dispatch, next safe actions. | Extracted safety facts + deterministic gate results. |
| Action Brief | Human-approved brief, Proof Capsule, Audit Timeline. | Brief after approval + proof/trace metadata. |

# 04 / FIXED FIVE DEMO CASES

| Case | Current values / state | What it proves |
| --- | --- | --- |
| CASE 01 — Block C Respiratory Cluster | V91 / U96 / A88 — DISPATCH_CANDIDATE | Bounded action is possible, but human approval is still required. |
| CASE 02 — Hostel B Duplicate Forwarding | V88 / U61 / A52 — MERGE_DUPLICATE | Three forwards from one origin are not three independent sources. |
| CASE 03 — Elderly Breathing Difficulty | V43 / U97 / A24 — URGENT_VERIFICATION | LOW VERIFICATION ≠ LOW URGENCY; missing location/contact means dispatch is locked. |
| CASE 04 — Sports Day Haze Conflict | V64 / U74 / A58 — NEEDS_HUMAN_REVIEW | Meaningful Analyst/Reviewer disagreement. |
| CASE 05 — Indoor Safe-Room Supply Request | V78 / U42 / A81 — QUEUED_ACTION | Normal lower-urgency workflow. |

DEFAULT SELECTION After Load Malaysia Haze Demo, CASE 03 must be the default selected incident. All five views must always derive from the same selected incident — never mix CASE 03 evidence with CASE 04 model output.

# 05 / DATA CONTRACT & ADAPTER RULE

THE MOST IMPORTANT HANDOFF RULE Mock, Replay and Live must return the same incident shape. Before implementing backend JSON, open src/types/incident.schema.json in the current repo and map to it. Do not copy the old 2.0 sample as your final schema.

| Group | Fields / meaning |
| --- | --- |
| Core | caseId, label/title, rawMessage, source, receivedAt, location, peopleCount |
| Facts | needs, knownFacts, unknownFacts, missingFields, riskFlags |
| Evidence | claims[].evidenceIds/status and evidence[] records |
| Scores/state | scores.verification, scores.urgency, scores.actionability, operationalState |
| Models | modelDebate/modelReviews with Analyst/Reviewer outputs, agreement, disagreement, unknowns |
| Safety | safetyGates[], recommendedAction, safeNextActions |
| Trace | gonka.analyst + gonka.reviewer model/responseId/promptVersion/timestamp/latency; token usage if available |
| Human/output | humanDecision, actionPlan/brief, proof data; audit timeline derived where practical |

The frontend boundary is: src/services/crisisRouteClient.js Live mode should call your backend here. Do not expose GONKA_API_KEY in browser code. Do not scatter direct fetches to Gonka across view rendering functions.

# 06 / YOUR PHASE — REAL GONKA BACKEND

| Task | What to build |
| --- | --- |
| Gonka setup | Set server-side GONKA_API_KEY and GONKA_BASE_URL. Call /models and copy exact account-visible model IDs. |
| Input normalization | Accept raw text. If input is a URL, fetch only publicly accessible content, extract useful text, preserve the source URL; private/authenticated links should return a clear “paste text instead” response. |
| Incident Analyst | Run Gonka on raw report + Evidence Pack to extract claims, location, people, needs, missing fields, risk flags, evidence citations and first-pass V/U/A. |
| Skeptical Reviewer | Run a second Gonka model independently over the same evidence, without seeing Analyst output. Return counter-evidence, unknowns, duplicate-source risk and reviewer scores. |
| Consensus | Deterministically compare structured A/B outputs; do not average blindly. Use human review for material disagreement; adjudicator only if needed. |
| Safety Gates | Evaluate hard rules server-side or in a shared deterministic layer. Missing location/contact must block volunteer dispatch. |
| Decision | Persist/return the human decision and eligibility. AI cannot auto-approve dispatch. |
| Action Brief | Generate only after human approval. Short instructions; optional EN / 中文 / Bahasa Melayu. |
| Gonka trace | Return actual model ID, response/request ID, timestamp, latency, prompt version, and token usage when available. |
| Proof Capsule | Return evidence hashes + Gonka traces + human decision + timestamp + SHA-256 receipt hash. It is not blockchain proof. |
| Reliability | Timeouts, one controlled 429 backoff retry, JSON validation, no fake consensus/scores on failure. |

# 07 / RECOMMENDED BACKEND ROUTES

| Route | Purpose |
| --- | --- |
| POST /api/incidents/analyze | Text/public URL-derived text → extraction + Analyst → incident-shaped output. |
| POST /api/incidents/review | Independent Reviewer over the same evidence. |
| POST /api/incidents/consensus | Deterministic A/B comparator; optional conditional adjudication. |
| POST /api/incidents/:id/decision | Store/return human decision + action eligibility. |
| POST /api/incidents/:id/brief | Approved incident only → Action Brief + trace. |
| GET /api/health/gonka | Verify live backend/Gonka availability without leaking secrets. |

# 08 / MODE TRUTHFULNESS — DO NOT FAKE LIVE

| Mode | What the UI must say | Backend expectation |
| --- | --- | --- |
| Mock | MODE: DEMO SNAPSHOT / Gonka: DEMO DATA | Local snapshot; demo-* IDs only. |
| Replay | MODE: REPLAY / Gonka: RECORDED RESPONSE | Previously captured real response; clearly recorded. |
| Live | MODE: LIVE / Gonka: CONNECTED only if health is confirmed | Actual backend/Gonka calls and real IDs. |

NON-NEGOTIABLE If Live fails, show unavailable/error or switch to clearly labelled Replay. Never make a demo ID look like a live Gonka ID.

# 09 / FIRST DAY: BUILD ONE VERTICAL SLICE

Do NOT start by implementing every endpoint. First prove that one real crisis report can travel through Gonka and come back into the existing frontend contract.

Confirm the Gonka API key and call /models. Save the exact Analyst and Reviewer model IDs.

Take CASE 01 / Block C raw message and Evidence Pack.

Run Incident Analyst through Gonka and force structured JSON output.

Run Skeptical Reviewer independently with the same evidence and no Analyst answer.

Map both outputs to the current incident.schema.json shape.

Connect Live mode through src/services/crisisRouteClient.js to your backend route.

Render the current Evidence view with real model IDs and real Gonka response/request IDs.

Only after this works, add consensus, Safety, decision and brief routes, then generalize to all cases.

DAY-1 SUCCESS CRITERION One report → real Analyst → real independent Reviewer → current incident contract → existing frontend, with honest live trace. That is enough to prove the integration direction.

# 10 / SAFETY & ACTION BRIEF GATING

CASE 03: V43 / U97 / A24 Exact Location = BLOCKED Verified Contact = BLOCKED Volunteer Dispatch = LOCKED Approve Dispatch = disabled Allowed output = recommendedAction + safeNextActions NOT allowed = approved volunteer Action Brief CASE 01: V91 / U96 / A88 Safety Gates pass Human clicks Approve Dispatch THEN Action Brief + Proof Capsule become approved

Medical red flags (breathing difficulty, loss of consciousness, active fire) should surface official emergency escalation guidance regardless of volunteer eligibility.

# 11 / GIT & HANDOFF PRACTICE

Work in the same CrisisRoute-AI repository. Do not create a second frontend repo.

Do not commit GONKA_API_KEY. Add/update .env.example with variable names only.

Before changing the incident schema, discuss it first; prefer non-breaking optional fields.

Keep live integration changes concentrated in backend routes + crisisRouteClient.js rather than UI rendering code.

Commit in small milestones so we can replay what changed during judging or debugging.

# 12 / BOTH OF US — FINAL MERGE & DEMO

| Owner | Responsibility |
| --- | --- |
| A / Frontend owner | Product story, UI polish, demo flow, CASE 03 thesis, human-control explanation, screenshots/video. |
| B / Backend owner | Gonka Router, exact model IDs, Blind Review, consensus, live traces, fallback behavior. |
| Both | Live deployment, README, GitHub cleanup, video, pitch timing, Q&A and failure/replay rehearsal. |

## Final demo sequence

Show the text/public URL input on Command Center.

Load Malaysia Haze Demo → CASE 03 default.

Explain V43/U97/A24 and “LOW VERIFICATION ≠ LOW URGENCY”.

Evidence → show evidence graph + real live Analyst/Reviewer trace.

Switch to CASE 04 → NEEDS_HUMAN_REVIEW disagreement.

Safety on CASE 03 → dispatch locked by missing location/contact.

CASE 01 → human approves → Action Brief + Proof Capsule + Audit Timeline.

# 13 / HANDOFF CHECKLIST

| Check | Pass condition |
| --- | --- |
| App still runs | Existing local run command opens frontend; no major console crash. |
| Demo flow | Load Malaysia Haze Demo creates five fixed cases; CASE 03 is default. |
| Selection consistency | Current selected incident drives Case Intelligence, Evidence, Safety and Action views. |
| Contract | Live output validates against current src/types/incident.schema.json. |
| Gonka trace | Live uses actual model IDs + response/request IDs; mock uses demo-*; replay is clearly recorded. |
| CASE 02 | Duplicate origin is merged and not treated as three confirmations. |
| CASE 03 | Urgent Verification + dispatch locked + Approve disabled. |
| CASE 04 | Material disagreement visibly triggers Needs Human Review. |
| CASE 01 | Human approval is required before approved brief/proof. |
| Proof | Receipt is described as tamper-evident decision receipt, not blockchain proof. |
| Reliability | Timeout/429/parse failure never produces fake consensus or scores. |
| Delivery | GitHub, README, live URL, video, pitch and replay fallback are prepared. |

FINAL MESSAGE TO TEAMMATE Do not rebuild the product. Plug the real Gonka system into the product shell that already exists. Your first goal is one clean, real vertical slice; then expand without breaking the contract. The winning story is: messy report → evidence → independent Gonka review → V/U/A → Safety Gates → human decision → Action Brief → auditable Proof Capsule.